Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date |  |
| --- | --- |
| Team ID |  |
| Project Name | EduGenie – Google Gemini Powered Learning Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As a user, I can register using my name, email, and password. | 2 | High | Team |
| Sprint-1 | User Management | USN-2 | As a user, I can log in securely to access EduGenie. | 2 | High | Team |
| Sprint-1 | Question Answering | USN-3 | As a user, I can ask educational questions and receive AI-generated answers. | 3 | High | Team |
| Sprint-1 | Concept Explanation | USN-4 | As a user, I can request simplified explanations for difficult topics. | 3 | High | Team |
| Sprint-2 | Quiz Generation | USN-5 | As a user, I can generate multiple-choice quizzes on any educational topic. | 5 | High | Team |
| Sprint-2 | Text Summarization | USN-6 | As a user, I can summarize lengthy educational content into concise notes. | 3 | High | Team |
| Sprint-2 | Learning Path Recommendation | USN-7 | As a user, I can receive a personalized learning roadmap from beginner to advanced level. | 5 | High | Team |
| Sprint-3 | Backend API Development | USN-8 | As a developer, I can create RESTful API endpoints using FastAPI for all educational modules. | 5 | High | Team |
| Sprint-3 | Frontend Development | USN-9 | As a user, I can interact with a responsive web interface to access all features. | 5 | Medium | Team |
| Sprint-4 | Local Deployment & Testing | USN-10 | As a developer, I can deploy the application locally using Uvicorn and verify all functionalities. | 4 | High | Team |
| Sprint-4 | Database Management | USN-11 | As a developer, I can store users, queries, AI responses, quizzes, summaries, and learning paths securely. | 3 | Medium | Team |

Project Tracker, Velocity & Sprint Progress

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 7 Days | (Enter Date) | (Enter Date) | 10 | (Enter Date) |
| Sprint-2 | 13 | 7 Days | (Enter Date) | (Enter Date) | 13 | (Enter Date) |
| Sprint-3 | 10 | 7 Days | (Enter Date) | (Enter Date) | 10 | (Enter Date) |
| Sprint-4 | 7 | 7 Days | (Enter Date) | (Enter Date) | 7 | (Enter Date) |

Total Story Points: 40

Team Velocity

Assume the project consists of 4 sprints, each lasting 7 days, with a total of 40 story points.

Average Velocity (Story Points per Sprint):

Velocity = Total Story Points / Number of Sprints

Velocity = 40 / 4

Velocity = 10 Story Points per Sprint

Average Daily Velocity:

Daily Velocity = 10 / 7

≈ 1.43 Story Points per Day

Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 40 |
| Day 2 | 36 |
| Day 3 | 31 |
| Day 4 | 26 |
| Day 5 | 20 |
| Day 6 | 15 |
| Day 7 | 10 |
| Day 8 | 6 |
| Day 9 | 3 |
| Day 10 | 0 |

This data can be plotted as a Burndown Chart with:

- X-axis: Sprint Days

- Y-axis: Remaining Story Points

The chart will show a gradual decrease from 40 story points to 0, indicating successful completion of all planned work.

Sprint Summary

Sprint 1 – Core Foundation

- User Registration and Login

- Question Answering Module

- Concept Explanation Module

Sprint 2 – AI Learning Features

- Quiz Generation

- Text Summarization

- Personalized Learning Path Recommendations

Sprint 3 – Backend & Frontend Integration

- FastAPI REST API Development

- Responsive HTML, CSS, and Jinja2 Interface

- Frontend–Backend Integration

Sprint 4 – Deployment & Testing

- Local Deployment using Uvicorn

- Functional Testing

- Database Integration

- Performance Validation

Conclusion

The project planning for EduGenie – Google Gemini Powered Learning Assistant follows an Agile Scrum approach by organizing the work into four sprints. Each sprint focuses on a set of prioritized user stories, ensuring incremental development, continuous testing, and timely delivery. The backlog, sprint planning, velocity estimation, and burndown tracking provide a structured roadmap for successfully developing and deploying the AI-powered educational assistant.